# Cryptographic Scope for KU Leuven ESAT/COSIC

## Advisory and Audit Role — CommonHealth EIC Pathfinder Open 2026

WP1 (FCLC) + WP3 (CDATA data integration) · €3M total project, €0.6M WP1 · 36 months

## Why COSIC

World-leading cryptography group (Preneel, Vercauteren, Rijmen, Verbauwhede, Smart) with:

- AES standardization track record (Rijmen)

- Secure aggregation / threshold cryptography (Preneel)

- Post-quantum + homomorphic encryption (Vercauteren)

- Hardware security + side-channel (Verbauwhede)

CommonHealth cryptographic core must survive EU AI Act Art. 22 scrutiny and independent academic audit. Only a COSIC-grade advisory ensures this.

## Current cryptographic stack (to be audited)

| Component | Current implementation | Audit focus |
| --- | --- | --- |
| Secure aggregation | SecAgg+ with ChaCha20-Poly1305 authenticated encryption | Verify protocol correctness, threat model soundness |
| Seed derivation | SHA-256 based PRG for Shamir secret sharing | Assess collision resistance, key management |
| Dropout recovery | Shamir GF(257) t-out-of-n threshold | Verify threshold parameters, resilience to collusion |
| Differential privacy | Laplace mechanism, Rényi DP accounting, ε = 2.0 currently | Advise on ε ≤ 1.0 via PATE/DP-SGD redesign |
| End-to-end encryption | Client↔coordinator TLS 1.3 | Standard audit |
| Backward compatibility | None — new protocol | Greenfield formal analysis |

## Requested COSIC role

### 1. Design advisory (WP1, Months 3-12)

- Review architecture T1.1 (threat model)

- Recommend DP mechanism refinement for ε ≤ 1.0 target

- Advise on post-quantum readiness of chosen primitives

- Propose formal verification targets (e.g., ProVerif, Tamarin model)

### 2. Independent audit (WP1, Months 15-18)

- Code-level security audit of SecAgg+ implementation

- Formal protocol analysis

- Side-channel analysis if hardware BioSense (WP4) handles keys

- Audit report → Deliverable D1.3

### 3. WP3 integration (Months 18-30)

- Extend SecAgg+ to CDATA biological data aggregation

- Advise on multi-institutional genomics data privacy (if applicable to Phase 0)

- Homomorphic encryption feasibility for specific queries (optional, if Vercauteren’s group interested)

## Budget allocation within WP1

~€60-80K of WP1 €0.6M allocated to COSIC (exact figure depends on COSIC preference):

- 10-15% advisory (Months 3-12)

- Code audit (Months 15-18) — can be subcontracted or fixed-price

- Optional: student/postdoc rotation to COSIC for knowledge transfer

## Deliverables COSIC would co-author

- D1.1 (M6): Threat model document

- D1.3 (M18): Cryptographic audit report (public, open-source)

- Joint publication: one security/privacy conference paper (e.g., CCS, USENIX, PETS)

## Why this is low-risk, high-reward for COSIC

- Non-binding at LoI stage — decision to formally join delayed to Grant Agreement

- Aligned with EU public research mission — medical AI for longevity, Associated Country coordinator

- Low PM commitment — advisory + audit, ~15-25 PMs over 36 months

- Publication opportunity — production deployment of modern secure aggregation in clinical FL context

- Independence preserved — COSIC audits, doesn’t implement (removes COI concerns)

## Alternative roles (if advisory role too committed)

- Letter of Endorsement (non-contractual) — supports credibility without formal consortium role

- External audit contract (post-award) — single paid engagement for D1.3

- Student thesis topic co-supervision — lighter touch

We are flexible. Primary request: one-page Letter of Support for 25 April 2026 LoI deadline. Formal scope refinement follows.