# WP1 — FCLC Federated Clinical Learning Cooperative

## Scope for Fraunhofer IESE Technical Partnership

EIC Pathfinder Open 2026 · CommonHealth · €0.6M · 12 months · TRL 3→5

## Objective

Build a production-grade, EU-compliant federated learning infrastructure for multi-institutional clinical data analysis, achieving system-level privacy guarantee ε ≤ 1.0 and demonstrating functionality in a real-world clinical pilot (WP5 — anemia cohort N=50) by Month 24.

## Technical stack (current v6.2, to be hardened)

| Layer | Technology | Current status | Target |
| --- | --- | --- | --- |
| Secure aggregation | SecAgg+ with ChaCha20-Poly1305 + SHA-256 seed + Shamir GF(257) dropout recovery | ✅ Implemented, 96/96 tests pass | Production audit |
| Differential privacy | Laplace mechanism + Rényi DP accounting | ε = 2.0 (research prototype) | ε ≤ 1.0 (compliance target) |
| Coordination layer | Elixir/Phoenix LiveView | Functional | Multi-node scaling |
| Data schema | BioSenseExport JSON, FHIR-compatible | ✅ Specified | FHIR-Starter integration |
| Compliance | GDPR Art. 28 DPA template | ✅ Drafted | EU AI Act Art. 22 alignment |

## Tasks

| Task | Months | Lead | Effort |
| --- | --- | --- | --- |
| T1.1 Architecture refinement + security threat model | 1-6 | Fraunhofer IESE (proposed) | 6 PM |
| T1.2 DP hardening to ε ≤ 1.0 (PATE/DP-SGD redesign) | 3-12 | Fraunhofer + GLA | 10 PM |
| T1.3 Multi-node production deployment (3-node Synthea demo) | 6-15 | GLA + Fraunhofer | 8 PM |
| T1.4 WP5 clinical integration (anemia cohort FL) | 12-24 | GLA clinical + Fraunhofer | 6 PM |

## Deliverables

- D1.1 (M6): Architecture specification + threat model

- D1.2 (M12): FCLC v2.0 open-source release (GitHub)

- D1.3 (M18): Independent cryptographic + privacy audit report

- D1.4 (M24): Multi-institutional clinical deployment demo

## Milestones

- M1.1 (M6): Target ε ≤ 1.0 achieved on synthetic data

- M1.2 (M18): 3-node production demo complete

- M1.3 (M24): WP5 clinical integration live (Aqtivirebuli anemia pilot)

## Role for Fraunhofer IESE

Co-lead WP1 with Georgia Longevity Alliance. Primary responsibilities:

- Production-grade software engineering rigor (CI/CD, compliance testing)

- Regulatory alignment (EU AI Act Art. 22 for high-risk medical AI)

- FHIR/medical data standards integration (leverage FHIR-Starter expertise)

- Cryptographic audit coordination with partner (KU Leuven COSIC proposed)

- Technical deliverables D1.1-D1.4

## Budget allocation (indicative)

| Category | % |
| --- | --- |
| Personnel (software engineers + researchers) | 65% |
| Equipment (compute, test infrastructure) | 5% |
| Travel (consortium meetings, conferences) | 10% |
| Subcontracting (external audit) | 15% |
| Other (dissemination, overhead) | 5% |

## Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| ε ≤ 1.0 target technically challenging | High | PATE/DP-SGD hybrid redesign in T1.2 |
| EU AI Act Art. 22 evolving interpretation | Medium | Fraunhofer regulatory expertise; quarterly review |
| Clinical data availability (WP5 dependency) | Medium | Synthea synthetic data for pre-deployment testing |

## Why Fraunhofer IESE

- Institute mission alignment: Digital Health + medical AI software engineering

- Existing project reference: FHIR-Starter (AI-based software for structuring medical data)

- Production-grade engineering rigor — critical differentiator vs. academic-only partners

- Regulatory compliance track record in EU medical AI context

- Geographic/institutional independence from Host (strengthens Consortium quality section)

This scope is non-binding at LoI stage. Detailed PM allocation, budget, and deliverable refinement will follow Grant Agreement negotiation.